ProjectPlanningPhase

ProjectPlanningTemplate(ProductBacklog,SprintPlanning,Stories,Story points)

| Date | 27February2026 |
| --- | --- |
| TeamID | LTVIP2026TMIDS86366 |
| ProjectName | EmpoweringIndia:AnalysingtheEvolutionofUnionBudgetAllocationsfor SustainableGrowth |
| Maximum Marks | 8Marks |

ProductBacklog, SprintSchedule,andEstimation(4Marks)

Usethebelowtemplatetocreateproductbacklogandsprintschedule

| Sprint | Functional Requirement (Epic) | User Story Number | UserStory /Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint- 1 | Data Collection& Storage | USN-1 | Asasystem, I can collect historical UnionBudgetdata fromofficial sources. | 5 | High | Data Team |
| Sprint- 1 |  | USN-2 | As a system, I can storecollecteddata indatabase/cloud storage. | 3 | High | Data Team |
| Sprint- 1 | User Management | USN-3 | As a user, I can registerandlogin to access dashboard. | 2 | Medium | Backend Team |
| Sprint- 2 | Data Processing | USN-4 | Asananalyst,Ican clean and preprocessbudget datasets. | 5 | High | Data Team |
| Sprint- 2 |  | USN-5 | As a system, I can categorize budget allocations(health, education,defence, etc.). | 3 | High | Data Team |
| Sprint- 2 | Dashboard | USN-6 | As a user, I can view sector-wise allocationtrendsin charts. | 4 | High | Frontend Team |

| Sprint- 3 | Analytics& Forecasting | USN-7 | Asaresearcher,I cananalyzeyear- wiseallocation growthtrends. | 5 | High | MLTeam |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint- 3 |  | USN-8 | Asasystem,Ican generate future allocation predictions using forecastingmodels. | 5 | Medium | MLTeam |
| Sprint- 3 | Reports | USN-9 | As a user, I can download analyticalreports inPDFformat. | 3 | Medium | Backend Team |
| Sprint- 4 | Sustainability Mapping | USN-10 | Asananalyst,Ican map budget allocations to SDGs. | 4 | High | Data Team |
| Sprint- 4 |  | USN-11 | As a user, I can compareUnion BudgetwithState Budgets. | 4 | Medium | Data Team |
| Sprint- 4 | Performance Optimization | USN-12 | Asasystem,Ican handle large datasetsefficiently. | 3 | Medium | FullTeam |

ProjectTracker,VelocitysBurndownChart:(4Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | SprintEnd Date (Planned) | StoryPoints Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint- 1 | 20 | 6Days | 02Feb 2026 | 07Feb2026 | 20 | 07Feb2026 |
| Sprint- 2 | 20 | 6Days | 08Feb 2026 | 13Feb2026 | 18 | 14Feb2026 |
| Sprint- 3 | 20 | 6Days | 14Feb 2026 | 19Feb2026 | 20 | 19Feb2026 |
| Sprint- 4 | 20 | 6Days | 15Feb 2026 | 20Feb2026 | 19 | 20Feb2026 |

Velocity:

Imaginewehavea10-daysprintduration,andthevelocityoftheteamis20(pointspersprint). Let’scalculatetheteam’saveragevelocity(AV)periterationunit(storypointsperday)

BurndownChart:

Aburndownchartisagraphicalrepresentationofworklefttodoversustime.Itisoftenusedin agilesoftwaredevelopmentmethodologiessuchasScrum.However,burndownchartscanbe appliedtoanyprojectcontainingmeasurableprogressovertime.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-managementhttps://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-softwarehttps://www.atlassian.com/agile/tutorials/epicshttps://www.atlassian.com/agile/tutorials/sprintshttps://www.atlassian.com/agile/project-management/estimationhttps://www.atlassian.com/agile/tutorials/burndown-charts