ProjectDesignPhase-II

DataFlowDiagramsUserStories

| Date | 27 February2026 |
| --- | --- |
| TeamID | LTVIP2026TMIDS86366 |
| ProjectName | EmpoweringIndia:AnalysingtheEvolutionofUnionBudgetAllocationsfor SustainableGrowth |
| Maximum Marks | 4Marks |

DataFlowDiagrams:

UserStories

Usethebelowtemplatetolistalltheuserstoriesfortheproduct.

| UserType | Functional Requiremen t (Epic) | User Stor yNo | UserStory /Task | Acceptance Criteria | Priorit y | Releas e |
| --- | --- | --- | --- | --- | --- | --- |
| Customer (Mobile User) | Registration | USN -1 | Asauser,I canregister usingemail | Usercanaccess dashboardafter registration. | High | Sprint- 1 |

|  |  |  | & password. |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Customer (Mobile User) | Registration | USN -2 | Asauser,I receive confirmatio n email after registration. | Confirmation link works successfully. | High | Sprint- 1 |
| Customer (Mobile User) | Registration | USN -3 | Asauser,I canregister through Facebook. | Userlogsinvia Facebook successfully. | Low | Sprint- 2 |
| Customer (Mobile User) | Registration | USN -4 | Asauser,I canregister through Gmail. | Userlogsinvia Gmail successfully. | Mediu m | Sprint- 1 |
| Customer (Mobile User) | Login | USN -5 | Asauser,I can login usingemail & password. | Dashboardloads after login. | High | Sprint- 1 |
| Customer (Mobile User) | Dashboard | USN -6 | Asauser,I can view sector-wise budget allocations. | Charts display correctallocation data. | High | Sprint- 2 |
| Customer (Mobile User) | Dashboard | USN -7 | Asauser,I can view year-wise budget trends. | Trend graphs displaycorrectly. | High | Sprint- 2 |
| Customer (Mobile User) | Reports | USN -8 | Asauser,I can download budget reports. | PDF report downloads successfully. | Mediu m | Sprint- 3 |
| Customer (WebUser) | Dashboard | USN -9 | As a web user,Ican access interactive dashboards. | Dashboardloads with filters & charts. | High | Sprint- 2 |
| Customer (WebUser) | Comparison | USN -10 | Asauser,I can compare Union & State budgets. | Comparison chartdisplays correctly. | Mediu m | Sprint- 3 |
| Customer (WebUser) | Forecasting | USN -11 | Asauser,I can view AI-based | Forecast graph showspredicted data. | Mediu m | Sprint- 3 |

|  |  |  | future predictions. |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Customer Care Executive | Support | USN -12 | As a support executive,I canrespond to user queries. | Queries are resolved and markedclosed. | Mediu m | Sprint- 3 |
| Customer Care Executive | Feedback | USN -13 | As a support executive,I can view user feedback. | Feedbacklistis accessible. | Low | Sprint- 4 |
| Administrato r | Data Management | USN -14 | As an admin, I canupload newbudget datasets. | Datauploads successfully. | High | Sprint- 1 |
| Administrato r | User Management | USN -15 | As an admin, I canmanage user accounts. | Admin can activate/deactivat e users. | Mediu m | Sprint- 2 |
| Administrato r | Reporting | USN -16 | As an admin,I can generate system reports. | Reports generated successfully. | Low | Sprint- 4 |